| Program Name: | Emerging Technologies Program |
| --- | --- |
| Program Number: | SCG3506 |
| Quarter: | Second Quarter 2008 |

- Program description:

Southern California Gas Company’s (SoCalGas) Statewide Emerging Technologies (ET) program is a non-resource information/education program that seeks to accelerate the commercial introduction of energy-efficient technologies, applications, and analytical tools that are not widely adopted into the California market. We work closely with the other IOU’s and the CEC to collaborate and explore commercial opportunities generated through PIER-sponsored research. SoCalGas’ ET program attempts to connect manufacturers of new and improved products, controls, and processes claiming energy efficient performance with customers who are willing to risk applying them to their enterprises.  The utility seeks to develop enough information from the demonstration and showcasing during each project to gain insights about benefits and costs, as well as likelihood of market success.

- Administrative activities:

Routine monthly administrative activities include but are not limited to the following activities:  Project tracking and review of prospective projects, coordination, contract management, responding to customer inquiries and concerns, planning of future marketing events, and managing of program budgets and expenditures.

Additional activities included:

- Emerging Technologies Coordinating Council meeting on June 11, 2008 in Davis, CA at the CLTC. All IOU’s and the CEC attended. Additionally, our process auditors and the CPUC were also present.

- Continued to work with 3rd Party contractor Navigant as they met with SCG EE Program staff to advance the prospects of: (1) radiant burner inserts; (2) enzymatic detergent for residential clothes washing; (3) steam trap monitoring systems; (4) several different technologies as possible solutions for the industrial laundry industry. (5) A report on market potential for residential solar thermal water heating. This activity is referred to as developing a “Portfolio of the Future.”

- Marketing activities

This program is not “marketed” as other EE/DSM programs at Sempra Energy Utilities. Technologies are assessed after a careful selection process and then following the cultivation and negotiation of a suitable field demonstration site at a partnering customer who serves as an “early-adopter” and ally. Results of these assessments are typically “marketed” internally at SCG to appropriate program managers and account executives as we determine how to exploit successes through other EE programs.

- Direct implementation activities

Most of the funding, contracts and staff time are devoted to all the steps in the process of screening and evaluation of candidate new energy efficient technologies. Approximately twenty different project efforts are underway at various stages of the process. A number of new ideas are typically received or discovered each month.

During early 2008 the following assessments were begun and are continuing:

- Demonstration of “warm” asphalt mix. Application of this family of new technologies could lead to large savings, but several more energy-focused trials are needed. CALTRANS conducted a well-attended road demonstration on HWY 1 in 2nd Q ’08. No new projects were identified for energy assessment in the 2nd Q.

- Testing of the tankless and condensing tank-type water heaters in the food service industry continued with major fast food chain. Planning for assessment of tankless water heating units in residential service continued.

- Evaluation of advanced boiler combustion control: these new technology offerings known as “linkage-less controls” will lead to new opportunities to add/retrofit equipment to a large population of existing boilers to stabilize low emissions and save energy. Another candidate evaluation site is being sought.

- Multi-family hot water loop distribution pump controllers have a potential to shave 10-15% from that gas load. An evaluation of one provider was completed and results confirmed savings and were forwarded to program planners. We are continuing to evaluate the performance of the same product and strategy in the hospitality market space (hotels/motels). Evaluation of a second hot water loop control strategy (different product) has been initiated and will continue into the 3rd Q of 2008.

- Planning to investigate an ozone system for commercial laundry service that will save significant hot water load began with a customer in Santa Barbara.

- Heat recovery from large industrial boilers via condensing heat exchangers appears very attractive for the food processors. Application looks promising and paybacks short. Sidel Systems installed a system at a meat processor in the San Joaquin Valley. Performance is as expected and savings are achieved when the plant uses the equipment.

- New generation, very low NOx, conventional tank-type residential water heaters are expected for sale in California by fall of 2007. SCG has contracted with GTI and a major manufacturer to test their product and possibly develop data to support an early replacement-type program. This work has now been largely completed. Reports should be finished by the 3rd Q.

- New air-fuel control systems for IC Engines by Continental Controls are now planned to be evaluated in the 3rd Q.

Screening activities for other new technologies continued and include:

- Phase I of an investigation of tankless water heaters in residential service by way of a review of whole house (statistical) gas consumption will begin early in the 3rd Q. Planning of a field study involving frequent and sub-metered data acquisition at ~10 customer homes continues.

- Radiant barrier products for homes and commercial buildings are being reviewed. A partnership with other utilities and Texas A&M Engineering Dept. is being planned.

- ElectraTherm and Carrier have introduced new products that recover otherwise wasted low quality heat (~200F). Applications/demonstrations for these products are now anticipated in 2008-9.

- A.O.Smith has produced a condensing water heater product called “VERTEX” for the residential market that SCG expects to test. Demonstrations and evaluations will be performed collaboratively with PG&E.

- Condensing boilers by Hamilton Engineering and others, hot water recycling systems and other technologies connected with industrial and commercial laundry segments continue to be reviewed. Planning continues with EE staff connected with 2009 and beyond.

Other key activities

- Participated in meetings and discussion with many utilities and the Consortium for Energy Efficiency (CEE) to address the possibility of an Energy Star rating for water heating products.

- Technology transfer discussions with the Energy Solutions Center (ESC) are held at their TMAF meetings with other utilities from across the nation three times per year.

- Program performance/program status (describe)

Program is on target

Program is exceeding expectations

Program is falling short of expectations

The Emerging Technologies programs of each of the IOU’s is evolving to achieve new standards of performance and effectiveness. The SEU programs are beginning to ramp up in resources as they continue with projects initiated in the prior cycle.

Several new products are being screened with evolving selection criteria.

- Program achievements (non-resource programs only):

- SCG has been active in screening and internally vetting several candidate project assessment ideas including new residential water heaters, industrial burner controls, warm asphalt mix technologies, industrial boiler heat recovery systems, advanced IC-engine controllers, and additional commercial market applications of tankless water heaters.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.):

- None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.):

- SCG continues to explore new technology options; SCG communicates with CEC staff to review the PIER portfolio for assessment-ready opportunities.

- SCG is engaging in discussions with Navigant to explore alternative tactics for bringing more participation into the Emerging Technologies type of assessment process as a part of the “Portfolio of the Future” effort.  Navigant will explore these tactics in connection with cold water (enzymatic) laundry detergent products, improved commercial dishwashers, solar water heating, and perhaps combustion sensors and controls.

- Changes to staffing and staff responsibilities, if any:

- None in the 2nd Quarter of 2008.

- Changes to contracts:

- None

- Changes to contractors and contractor responsibilities, if any:

- None

- Number of customer complaints received:

- None

- Revisions to program theory and logic model, if any:

- None this Q.