| Program Name: | UC/CSU/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG 3520 |
| Quarter: | Second Quarter 2008 |

- Program Description:

The University of California/California State University/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s higher education system. The combined funding of nearly $40M for the 2006-08 program will establish a permanent framework for sustainable, comprehensive energy management at campuses served by California's four Investor Owned Utilities.

- Administrative Activities:

- Continued to hold bi-weekly Partnership Management Team meetings to conduct the business of the Partnership at the management level.

- Held quarterly Executive Team meeting to discuss overall program status and policy issues.

- Participated in monthly UC Energy Management Team meetings

- Participated in 09-10-11 energy efficiency program planning workshops

- Marketing Activities:

- Featured positively in eSource report on existing building retro-commissioning

- Participated in June CPUC Energy Efficiency All-Party Meeting

- Highlighted Partnership activities for UC application for Governor's Environmental and Economic Leadership Award

- Awarded Best Practice Awards to campuses for the 2008 UC, CSU, CCC Sustainability Conference

- Participated in UC, CSU, CCC Sustainability Conference Steering Committee for the 2008 conference

- Direct Implementation Activities:

- As of 6/30/08, projects verified and paid increased. We expect continued acceleration in the verified and paid projects which were approved in previous quarters.

- Continued to develop and approve pipeline of campus energy efficiency projects.

- Approved two new Engineering Assistance applications. Project definitions, scopes of work and Partnership project applications are deliverables of the Engineering Assistance work.

- Continued to actively track and manage project implementation and incentive payment.

- Continued with bi-weekly project status and delivery meetings with each IOU territory and each university system to document implementation progress, identify and resolve issues, and drive project completion.

- Provided approximately 2,525 cumulative person-days of training through 6/30/08. The primary training courses this quarter comprised

  - Building Operators Certification Sessions

- Program Performance/Program Status:

Program is on target

Program is exceeding expectations

Program is falling short of expectations

Explanation

Program effort over the reporting period was focused on ongoing energy project development, review, approval, and implementation activities.

- Program Achievements (non-resource programs only):

NA

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Continue to manage and drive project implementation

- Continue review and approval of project applications

- Continue to develop curriculum, schedule and hold classes, and encourage participation in Training and Education offerings

- Changes to staffing and staff responsibilities, if any

None

- Changes to contracts, if any

None

- Changes to contractors and contractor responsibilities, if any

None

- Number of customer complaints received

No complaints received.

- Revisions to program theory and logic model, if any

N/A