| Program Name: | EE For Entertainment Centers |
| --- | --- |
| Program Number: | SCG3545 |
| Quarter: | Second Quarter 2008 (April 1 - June 30, 2008) |

- Program Description:

This program will provide installations of demand-based ventilation controllers on individual packaged HVAC units serving the movie theaters at a highly subsidized rate.   Contractor (Matrix Energy Services, Inc. or Matrix ESI) is responsible for program marketing, installation and inspection.   This program is available to all movie theaters that receive service from Southern California Gas Company (SCG).

- Administrative Activities:

- Matrix took part in a process evaluation interview administered by Cadmus.

- Matrix had conversations with Cadmus regarding monitoring HVAC units in July.  Matrix will give Cadmus a list of sites to choose from so they can fulfill their monitoring requirements.  Matrix will monitor other units of the same rooftops to fulfill our monitoring requirements.  This coordinated effort is expected to begin in July.

- Matrix submitted a revised E3 calculator for SCG.  The revision included new HVAC unit sizes as well as new climate zones.

- Matrix submitted the DOE-2 files used to estimate program savings in the additional climate zones we seek to target.

- Matrix submitted a program forecast for the rest of the year.

- Matrix produced eight customer invoices this month.  Included with our invoice were a summary of program activities and a short report of our walkthrough energy audit.

- Matrix continues to process program deliverables including program applications, field documentation, photo documentation, customer reports, customer invoices, and customer satisfaction surveys.

- Marketing Activities:

- Matrix held a meeting with one District Manger of the largest movie theater chain in SCE/SCG service territory.  The meeting was held to present the results of our monitoring of four HVAC units that were retrofitted with DCV.  The District Manager authorized installation on the remaining units at the monitored location.  The District Manager is currently seeking approval for the remaining nine sites under his management.  The other sites will need additional authorization.  In order to make this case as solid as possible, Matrix will continue to perform end use monitoring as installations progress.  An internal meeting is scheduled for the beginning of July.  The outcome of the meeting will tell us how to proceed.

- Matrix had numerous discussions with one large theater chain this quarter.  We are in the process of designing a DCV system that will integrate properly with existing energy management systems.  The customer has at least three different EMS across the sites in SCE/SCG service territory.  The customer has agreed to put together a list of sites detailing what EMS they use and whether they have DCV.  First site visits for this customer revealed great potential.  We are in the process of evaluating the cost-effectiveness of these installations.  If we can get decent pricing, installations should begin early next quarter.

- Matrix performed a door-to-door marketing campaign for those customers that we did not have phone numbers for.  The main purpose for this approach was to collect phone numbers for decision-making personnel.  The operation was successful in obtaining over 80 phone numbers of movie theater staff.  These staff members are currently being contacted to market the program and/or identify the proper individuals who should be approached in this matter.

- Nine movie theater chains have been contacted and are in the process of evaluating program participation.

  - Theater Chain 1 – 50 sites

  - Theater Chain 2 – 14 sites

  - Theater Chain 3 – 13 sites

  - Theater Chain 4 – 10 sites

  - Theater Chain 5 – 9 sites

  - Theater Chain 6 – 7 sites

  - Theater Chain 7 – 6 sites

  - Theater Chain 8 – 6 sites

  - Theater Chain 9 – 3 sites

- Matrix ESI has performed additional outreach via telephone or email to twenty-six smaller theater companies.

- Direct Implementation Activities:

- The following table summarizes installation progress to date:

|  |  | In Progress | Complete |  |
| --- | --- | --- | --- | --- |
| Customer | City | 5 | 7.5 | 8.5 | 10 | 12.5 | 15 | 20 | 25 | 5 | 7.5 | 8.5 | 10 | 12.5 | 15 | 20 | 25 | Totals |
| Theater A | Temecula |  |  |  |  |  |  |  |  |  |  | 3 | 7 | 2 |  |  |  | 12 |
| Theater B | Santa Ana |  |  |  |  |  |  |  |  | 5 |  |  |  |  |  |  |  | 5 |
| Theater C | Huntington Park |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  | 2 |  | 4 |
| Theater D | South Gate |  |  |  |  |  |  |  |  |  |  | 12 | 7 | 9 |  | 2 | 2 | 32 |
| Theater E | Fontana |  |  |  |  |  |  |  |  |  | 4 |  |  | 8 | 1 |  |  | 13 |
| Theater F* | Lake Elsinore* |  |  |  |  |  |  |  |  | 13 |  |  | 5 |  |  |  |  | 18 |
| Theater G | Cathedral City |  |  |  |  |  |  |  |  |  |  |  |  | 13 |  | 2 |  | 15 |
| Theater H | Santa Ana |  |  |  |  |  |  |  |  |  |  | 1 |  |  | 6 | 2 |  | 9 |
| Theater I | Rialto |  |  |  |  |  |  |  |  |  |  |  | 4 |  |  |  |  | 4 |
| Theater J | Oxnard |  |  |  |  | 4 |  |  |  |  |  |  |  |  |  |  |  | 4 |
| Theater K | Camarillo |  |  |  |  | 2 |  | 2 |  |  |  |  |  |  |  |  |  | 4 |
| Totals |  |  |  |  | 6 |  | 2 |  | 18 | 6 | 16 | 23 | 32 | 7 | 8 | 2 | 120 |

* This site has heat pumps.  As such, SCG will not be billed for this site.

- Matrix completed installation at four sites this period, totaling 60 HVAC units.

- Matrix visited three theaters operated by a small chain to investigate the existing energy management systems.  All three sites use Novar.  As this EMS is common to other theater customers, we were happy to have the opportunity to witness an installed system.  One of the theaters already has CO2 DCV but others do not.  We aim to received training from Novar authorized dealers and make a case to these customers to perform installation at their sites.

- Matrix performed two site visits for one large theater chain this period.  The sites were located in Lancaster and Victorville.  The purpose for the visits was to investigate the Novar system used at the sites.  Both sites use a similar Novar configuration.  Matrix is confident in its ability to retrofit the system with CO2 DCV.  The next step is to get pricing from Novar dealers for hardware and programming.

- Matrix performed an initial visit for a single theater this period.  We found seventeen (17) HVAC units that could be retrofitted under the program.  The customer has been given our cost proposal and is in the decision-making process at this time.  We expect to gain program participation by the middle of July.

- Program Performance/Program Status:

(Program is on target

⁬ Program is exceeding expectations

⁬ Program is falling short of expectations

The program is proceeding according to plan.  Following is a table that summarizes program activity:

| Name | # Sites | Potential HVAC units |
| --- | --- | --- |
| Potential 1 | 1 | 12 |
| Potential 2 | 14 | 168 |
| Potential 3 | 1 | 12 |
| Potential 4 | 1 | 12 |
| Potential 5 | 1 | 12 |
| Potential 6 | 1 | 12 |
| Potential 7 | 13 | 156 |
| Potential 8 | 1 | 12 |
| Potential 9 | 1 | 17 |
| Potential 10 | 7 | 89 |
| Potential 11 | 1 | 12 |
| Potential 12 | 6 | 103 |
| Potential 13 | 6 | 72 |
| Potential 14 | 11 | 51 |
| Potential 15 | 3 | 59 |
| Potential 16 | 10 | 120 |
| Potential 17 | 1 | 14 |
| Potential 18 | 50 | 622 |
| Potential 19 | 1 | 12 |
| Potential 20 | 1 | 12 |
| Potential 21 | 1 | 12 |
| Potential 22 | 1 | 12 |
| Potential 23 | 3 | 44 |
| Total | 136 | 1647 |

Table 1: Program Participation Potential

We have assumed 12 HVAC units per site for those sites that have not been surveyed.

- Program Achievements (non-resource programs only):

None

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Matrix ESI reserves the option to waive the $150 customer copay on units 12.5 tons and larger.  This will effectively reduce the cost of program participation to nothing for large units.

- Matrix ESI staff will use the results of energy monitoring for marketing purposes.  With the preliminary results of the monitoring we will be able to validate our claims of cost savings and entice potential customers to full program participation.

- Matrix ESI staff will inform potential customers of those customers that have participated in the program (with permission, of course).  This use of “peer pressure” has been found to be a viable mode of persuasion among commercial establishments.

- Matrix ESI continues to concentrate on marketing to large theater chains.  SCE account representatives have provided the names of the best points of contact within those organizations.  It is expected that our current marketing effort will yield sufficient program participation.

- Changes to staffing and staff responsibilities, if any

None

- Changes to contracts, if any

None

- Changes to contractors and contractor responsibilities, if any

None

- Number of customer complaints received

None

- Revisions to program theory and logic model, if any

None