| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Local Nonresidential Financial Incentives Program |
| IOU Service Area: | SCG |
| Program Number: | 1260-04 |
| Program Type: | IOU Local Program |
| Month | June-05 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Jun-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,936,084 | $118,553 | 2% | $4,539,536 | 92% |  |  | $4,539,536 | 92% | $396,548 |
| Admin | $1,057,645 | $58,061 | 5% | $678,692 | 64% |  |  | $678,692 | 64% | $378,953 |
| Marketing | $228,150 | $7,454 | 3% | $122,253 | 54% |  |  | $122,253 | 54% | $105,897 |
| DI | $3,460,079 | $52,619 | 2% | $3,724,043 | 108% |  |  | $3,724,043 | 108% | -$263,964 |
| EM&V | $190,210 | $419 | 0% | $14,547 | 8% |  |  | $14,547 | 8% | $175,663 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual kWh |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc kWh |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual Therms | 3,019,954 |  |  | 4,068,722 | 135% |  |  | 4,068,722 | 135% | -1,048,768 |
| Lifecyc Therms | 48,742,088 |  |  | 67,006,939 | 137% |  |  | 67,006,939 | 137% | -18,264,851 |

Note: Energy savings have not been updated for April pending final review of savings assumptions.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

This program does not have performance goals.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

Regular monthly administrative activities include but are not limited to the following activities: continued refining of the customer participation process and program design, review of customer participation and market activity, coordination with participating retailers, vendors, and manufacturers and other market participants, contract management, responding to customer inquiries and concerns, planning of future training events, and managing of program budgets and expenditures.

This month, additional activities included:

- SoCalGas gave a presentation at the Commercial Food Service Chain Account Expo held at the Energy Resource Center in Downey on June 21st.  The presentation included information on the NRFIP programs including on the Commercial Food Service Rebate program, additional DSM programs, and other specialized C&I services offered by SoCalGas.   Approximately 30 representatives of major chain accounts were in attendance.  The DSM presentations were enhanced by a presentation by Don Fisher of Fisher/Nickel on the benefits of energy efficient equipment.

- SoCalGas conducted four training sessions for GAS-2000 C&I Customer Service Reps and the multi-lingual Customer Service Reps on June 16th and 17th in San Dimas.  Approximately 36 CSRs and their supervisors were updated on the current status of the NRFIP programs, other DSM programs, audits, and other areas that are of interest to SoCalGas’ C&I customers.

- SoCalGas participated with the Statewide Express Efficiency Team in a booth at the West Coast Energy Management Conference held in San Diego on June 29th and 30th.  A booth with all four utility logos was a unique opportunity to display the teamwork of the IOUs toward meeting the states energy efficiency needs.  SoCalGas employees also participated in the AEE SoCal Chapter booth. Both booths distributed additional NRFIP and other DSM material.  The Conference was attended by approximately 600 industry professional.

- SoCalGas provided a presentation to the Northern Area Managers for Wendy's Restaurant.  The 60 attendees were provided information on the Express Efficiency program and other DSM programs and services available to them. The meeting was held in Westlake Village on June 1st.

- Available funding was depleted for the Non-Residential Equipment Replacement (NRER) and Non Residential Energy Conservation (NREC) elements of the NRFIP program and the elements were closed to any further commitments on June 14th.  These programs allow the participants 90 days to fulfill their commitment to implement the measures that were agreed to.  Customer’s inquiring about NRER/NREC funding will be put on a waiting list.

    - Marketing

- SCG distributed 389 Commercial Food Service Rebate applications in June.  There were 122 other pieces of NRFIP collateral distributed directly to customers.  Additional applications and collateral were distributed at additional events, through vendors, and from the internet.

    - Direct Implementation

      - For Audits and Site Surveys  - Not applicable

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization  -

- Total number of customers sites served

- Summary of type and number of measures installed or repaired

| Measure Type | Qty |
| --- | --- |
| Nonresidential - Custom End Use | 0 |
| Nonresidential - Food Service & Processing | 0 |
| Grand Total | 0 |

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook  due to the following reasons:

(1) There may be a lag in  customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower.

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items

SoCalGas filed an updated Program Implementation Plan for this program on December 13, 2004 per Decision 04-12-019, issued on December 2, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP.

- Changes to Subcontractors or Staffing

None

- Additional Items

None

Supporting Documentation

- Marketing Materials –

None

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
This program does not have training activities.

- Trade Shows and Public Events –

- Commercial Food Service Chain Account Expo held at the Energy Resource Center in Downey on June 21st.

- West Coast Energy Management Conference held in San Diego on June 29th and 30th.

- Northern Area Managers for Wendy's Restaurant meeting in Westlake Village on June 1st.