| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Residential Multifamily Energy Efficiency Rebates |
| IOU Service Area: | SCG |
| Program Number: | 1246-04 |
| Program Type: | IOU Statewide Program |
| Month | March-04 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Mar-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,624,768 | $458,529 | 10% | $2,665,903 | 58% |  |  | $2,665,903 | 58% | $1,958,865 |
| Admin | $522,750 | $17,429 | 3% | $204,762 | 39% |  |  | $204,762 | 39% | $317,988 |
| Marketing | $455,360 | $184,470 | 41% | $352,989 | 78% |  |  | $352,989 | 78% | $102,371 |
| DI | $3,575,580 | $256,630 | 7% | $2,108,152 | 59% |  |  | $2,108,152 | 59% | $1,467,428 |
| EM&V | $71,078 |  |  |  |  |  |  |  |  | $71,078 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

| Energy Effects | Goals | Mar-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 791 |  |  | 111 | 14% |  |  | 111 | 14% | 680 |
| Annual kWh | 13,141,337 | 1,350,110 | 10% | 9,806,274 | 75% |  |  | 9,806,274 | 75% | 3,335,063 |
| Lifecyc kWh | 162,081,837 | 16,201,168 | 10% | 118,292,471 | 73% |  |  | 118,292,471 | 73% | 43,789,366 |
| Annual Therms | 1,885,379 | 146,019 | 8% | 1,177,266 | 62% |  |  | 1,177,266 | 62% | 708,113 |
| Lifecyc Therms | 21,317,206 | 1,703,738 | 8% | 13,698,052 | 64% |  |  | 13,698,052 | 64% | 7,619,154 |

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Performance Goals | Goals | March-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard to Reach goal is that 29% of rebate applications come from HTR zip codes | 29% | 30% | 103% |  |  |  |  | 30% | 103% | 0 |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

    - Regular monthly administrative activities include but are not limited to the following activities:

- Multiple calls with CA statewide Multifamily team to review budgets and launch of 2005 rebate applications and associated documents.

- SCG began distribution of MF applications from Program Manager -

- SCG note in its application and website that small appliances, showerheads and aerators were no longer available.

    - Marketing

    - Continued the third month of full-page ads promoting SCG MF Energy Efficiency rebates in 4 property owner industry publications.

    - Continued 10-second radio spots as part of winter gas campaign to promote energy efficiency.  Developing TV spots for residential rebate programs.

    - Worked with statewide team to develop ad for MF Trends advertisement

    - Direct Implementation

      - For Audits and Site Surveys  - Not Applicable

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization

- Total number of customers sites served, 89

- Summary of type and number of measures installed or repaired.

| Measure Type | Measure Qty |
| --- | --- |
| Appliances | 2 |
| HVAC - Controls | 3,973 |
| Other | 10 |
| Water Heating - Systems | 54 |
| Water Heating - Controls | 7 |
| Grand Total | 4,046 |

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower;

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
SoCalGas filed an updated Program Implementation Plan for this program on December 13, 2004 per  Decision 04-12-019, issued on December 2, 2004.

- Coordination Activities 
 Coordination Activities are detailed in the revised PIP

- Changes to Subcontractors or Staffing - 
None

- Additional Items - None

Supporting Documentation

- Marketing Materials – 
Full page ad placed with four Apartment publications

- Point of Purchase Program Documentation – 
This program does not have point of purchase activities.

- Free Measure Distribution Documentation- 
This program does not distribute free measures

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
There were no training activities this month

- Trade Shows and Public Event