| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Nonresidential New Construction Savings By Design |
| IOU Service Area: | SCG |
| Program Number: | 1249-04 |
| Program Type: | IOU Statewide Program |
| Month | Nov-04 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Aug-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,621,150 | $85,958 | 2% | $475,317 | 10% |  |  | $475,317 | 10% | $4,145,833 |
| Admin | $600,433 | $37,560 | 6% | $156,925 | 26% |  |  | $156,925 | 26% | $443,508 |
| Marketing | $302,772 | $46,758 | 15% | $115,339 | 38% |  |  | $115,339 | 38% | $187,433 |
| DI | $3,564,795 | $1,640 | 0% | $203,053 | 6% |  |  | $203,053 | 6% | $3,361,743 |
| EM&V | $153,150 |  |  |  |  |  |  |  |  | $153,150 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

| Budget and Expenditures | Budget | August-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,621,150 | $218,311 | 5% | $850,071 | 18% |  |  | $629,558 | 14% | $3,771,079 |
| Admin | $600,433 | $37,560 | 6% | $156,925 | 26% |  |  | $156,925 | 26% | $443,508 |
| Marketing | $302,772 | $46,758 | 15% | $115,339 | 38% |  |  | $115,339 | 38% | $187,433 |
| DI | $3,564,795 | $133,993 | 4% | $577,807 | 16% |  |  | $577,807 | 16% | $2,986,988 |
| EM&V | $153,150 |  |  |  |  |  |  |  |  | $153,150 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 4,367 |  |  |  |  |  |  |  |  | 4,367 |
| Annual kWh | 22,628,568 |  |  |  |  |  |  |  |  | 22,628,568 |
| Lifecyc kWh | 339,428,523 |  |  |  |  |  |  |  |  | 339,428,523 |
| Annual Therms | 296,194 |  |  |  |  |  |  |  |  | 296,194 |
| Lifecyc Therms | 4,442,904 |  |  |  |  |  |  |  |  | 4,442,904 |

| Energy Effects | Goals | August-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 4,367 | 708 | 16% | 1,264 | 28% |  |  | 1,264 | 28% | 3,103 |
| Annual kWh | 22,628,568 | 1,405,081 | 6% | 4,011,530 | 17% |  |  | 4,011,530 | 17% | 18,617,037 |
| Lifecyc kWh | 339,428,523 |  |  |  |  |  |  |  |  | 339,428,523 |
| Annual Therms | 296,194 | 1,747 | 0% | 20,904 | 7% |  |  | 20,904 | 7% | 275,289 |
| Lifecyc Therms | 4,442,904 |  |  |  |  |  |  |  |  | 4,442,904 |

Currently, the formulas in the workbook do not allow us to accurately portray activity.  The savings will be updated once the formulas have been corrected.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

- Participated in the Building Evaluation Assessment (BEA) conference call where the New Construction Potential Study and baseline analysis was discussed with the XXX, Inc. (a consultant) and the Statewide Savings By Design (SBD) Team.

- Participated in the Statewide SBD Team conference call where the discussion included the updates to the 2005 program brochure, and other program updates for 2005 in preparation for the upcoming code changes.  A Statewide meeting is scheduled to take place in San Francisco next month for all of the SBD Program Management Team.

    - Marketing

- Attended the University of California/California State University/Investor Owned Utility (UC/CSU/IOU) Partnership, “Exceeding Title 24” seminar.  This seminar included a strong presence of SBD for attendees, which included representatives from the various UC and CSU facilities.  We examined potential for exceeding Title 24 requirements in design and how benefits may be reaped through SBD participation.

- Attended the Leaders’ Luncheon, “A Residential Boom and Revitalization of Downtown”.  This luncheon was put on by the XXX (City) Chamber of Commerce, in conjunction with the XXX Athletic Club.  Developers and other industry leaders were present to discuss the revitalization of downtown through adaptive reuse projects.

- Attended the monthly American Society of Heating, Refrigerating and Air-Conditioning Engineers (ASHRAE) Southern California Chapter meeting that included a presentation by a representative of  XXX Corporation, a company that company manufactures demand controlled ventilation systems for kitchen hoods that vary the air in response to air temperature and particulates.  The system has the potential to save energy in a similar way that lab fume hood controls save energy in labs.

- Attended the annual U.S. Green Building Council (USGBC) Greenbuild conference and exposition.  Attended various presentations regarding sustainable design including a LEED for Schools Workshop.

- Attended a Collaborative for High Performance Schools (CHPS) Technical Committee meeting and participated in various conference calls where various items were discussed including the process for updating the CHPS Best Practices Manual and scorecards.  The statewide Savings Team will need to closely coordinate the SBD program and the new CHPS manuals as they relate to the 2005 Title 24 Standards.

- Attended a CHPS Board meeting where it was voted to drop XXX (a municipal utility) from the board since they claim that they see no further value in CHPS.  There was also discussion of who would fill in for chairman position that was vacated by XXX.

- Attended a meeting with City Councilman XXX and his Legislative Deputy, XXX regarding XXX (the municipal utility’s) future participation with CHPS.  Since the Councilman oversees the municipal utility and has an interest in sustainable design, he was very keen on having the municipal utility reconsider their position on the CHPS board.

- Attended two CHPS USA meetings that included discussions expanding CHPS beyond California, coordination with USGBC, and required changes to the CHPS manuals to make them useable in other parts of the county.

- Attended the XXX (name of city) Clean Air Coalition reception that was held to recognize Mayor XXX and Councilman XXX for their efforts in supporting clean air and renewable energy in XXX (name of city).

- Attended the California Commissioning Collaborative meeting where the market research study, the California commissioning conference, and the acceptance testing training (requirements for the 2005 Title 24 Energy Standards) were discussed.

    - Direct Implementation

- Met with XXX Unified School District Existing Facilities personnel to coordinate submittal of all new construction and modernization projects.  Presented SBD material to attendees, disseminated program brochures and provided electronic templates for multiple projects.  Received an updated list of 75 new construction and modernization projects from the Energy Management Unit.

- Met with the Senior Vice President (SVP) of XXX (a major property developer), to discuss current and future projects by his firm.  Currently, the only project in design is within Edison service territory.  The SVP did indicate his interest in the program, provided his firm is designing new projects, and would like SBD to continue contacting him on an on-going basis.

- Organized and led a tour of the University of California, Irvine (UCI) National Fuel Cell Research Center in Irvine.  The purpose of the tour was to familiarize XXX (an SBD customer) with the technology, in order for them to determine whether they wish to accept The Gas Company’s offer to fund the purchase, installation and maintenance of a 5kW fuel cell for demonstration purposes on the premises of their new Center for XXX.  XXX (customer) informed SBD that they will contact us when they have decided whether they will accept the offer.

- Met with XXX  Medical Center senior management and the design/builder of a new Acute Care project.  The purpose of the two meetings were to have the hospital sign SBD contract documents and assist SBD in drafting a detailed report on the energy-efficient design techniques which, for acute care hospitals, were incorporated for the first time in California.

- Attended XXX’s (customer) final Task Force meeting.  XXX consultants presented results of their feasibility study and attendees commented on the progress of the overall capital campaign.

- Met with City of XXX’s Proposition Q Project Manager regarding SBD potential for the renovation of three police stations.  Discussed next steps for SBD program participation analysis.

- Attended a Western District Head Quarters Yard meeting.  Met with the Project Manager and Architect from XXX (a municipal utility) regarding the design of this facility and how it could qualify for SBD.  The Next steps for SBD program participation was discussed.

- Attended a University of California, Riverside (UCR) Material Science & Engineering Building meeting.  Met with the Project Manager for this project at UCR.  Discussed SBD requirements and next steps.

- Made a presentation to XXX Engineers.  SoCalGas representatives presented various programs offered by SoCalGas to the XXX office staff (engineers), including SBD, Emerging Technologies, Self-generation, and gas cooling.

- Attended a XXX High School Math and Science Building meeting.  Met with a XXX School District representative and the design team regarding the design of this project and efficiency aspects for SBD.

- Attended a XXX College Library and Learning Resource Center meeting.  Met with the XXX College Project Manager and the design team regarding SBD for this project.  The next steps for program participation was discussed.

- Continued meetings with LAUSD and XXX of the XXX (consulting) group to discuss the status of commissioning at LAUSD and the commissioning of the XXX Elementary School, the CHPS showcase school that is sponsored by SoCalGas.

Training Documentation

No training was offered by SBD in November.

Trade Show and/or Public Events

None for the month of November.

      - Audits and Site Surveys

Not applicable to this program

      - Direct Installations, Rebates, Equipment Maintenance and Optimization

Not applicable to this program

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SDG&E pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower.

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
None

- Coordination Activities
Cooperated and coordinated efforts for promoting various energy efficiency programs provided by SoCalGas.

- Changes to Subcontractors or Staffing

None

- Additional Items

Updated Tab 7 to reflect subcontractor costs incurred in previous months.

Supporting Documentation

- Marketing Materials – 
There were no new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
No training seminars were held this month.

- Trade Shows and Public Events – 
None this month.