| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Nonresidential New Construction Savings By Design |
| IOU Service Area: | SCG |
| Program Number: | 1249-04 |
| Program Type: | IOU Statewide Program |
| Month | October-04 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Oct-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,621,150 | $67,263 | 1% | $635,677 | 14% |  |  | $635,677 | 14% | $3,985,473 |
| Admin | $600,433 | $43,842 | 7% | $242,014 | 40% |  |  | $242,014 | 40% | $358,419 |
| Marketing | $302,772 | $21,353 | 7% | $187,105 | 62% |  |  | $187,105 | 62% | $115,667 |
| DI | $3,564,795 | $2,068 | 0% | $206,558 | 6% |  |  | $206,558 | 6% | $3,358,238 |
| EM&V | $153,150 |  |  |  |  |  |  |  |  | $153,150 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

| Budget and Expenditures | Budget | Oct-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,621,150 | $436,216 | 9% | $1,566,108 | 34% |  |  | $1,566,108 | 34% | $3,055,042 |
| Admin | $600,433 | $43,842 | 7% | $242,014 | 40% |  |  | $242,014 | 40% | $358,419 |
| Marketing | $302,772 | $21,353 | 7% | $187,105 | 62% |  |  | $187,105 | 62% | $115,667 |
| DI | $3,564,795 | $371,021 | 10% | $1,136,989 | 32% |  |  | $1,136,989 | 32% | $2,427,806 |
| EM&V | $153,150 |  |  |  |  |  |  |  |  | $153,150 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 4,367 |  |  |  |  |  |  |  |  | 4,367 |
| Annual kWh | 22,628,568 |  |  |  |  |  |  |  |  | 22,628,568 |
| Lifecyc kWh | 339,428,523 |  |  |  |  |  |  |  |  | 339,428,523 |
| Annual Therms | 296,194 |  |  |  |  |  |  |  |  | 296,194 |
| Lifecyc Therms | 4,442,904 |  |  |  |  |  |  |  |  | 4,442,904 |

| Energy Effects | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 4,367 | 479 | 11% | 1,900 | 44% |  |  | 1,900 | 44% | 2,467 |
| Annual kWh | 22,628,568 | 1,351,823 | 6% | 5,803,147 | 26% |  |  | 5,803,147 | 26% | 16,825,421 |
| Lifecyc kWh | 339,428,523 |  |  |  |  |  |  |  |  | 339,428,523 |
| Annual Therms | 296,194 | 25,762 | 9% | 46,877 | 16% |  |  | 46,877 | 16% | 249,317 |
| Lifecyc Therms | 4,442,904 |  |  |  |  |  |  |  |  | 4,442,904 |

Currently, the formulas in the workbook do not allow us to accurately portray activity.  The savings will be updated once the formulas have been corrected.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

- Began developing a clearer set of guidelines for Whole Building Track B submittals that will include a timeline with critical milestones.  These guidelines are to be completed in time for the 2005 Participant Handbook.

    - Marketing

- Participated in the Energy Design Resources (EDR) subcommittee conference call where issues such as the update of the Savings By Design brochure and handouts, update of the EDR web site and server, E-news and the repackaging of the EDR CD’s were discussed.

- Continued planning efforts for the XXX Community College District Sustainable Conference in conjunction with Southern California Edison and XXX.  Both utilities will be sponsoring this event along with the U.S. Green Building Council (USGBC) at the California Science Center on October 28.  We discussed the agenda, speakers, attendees, advertising, invitations, registration and budgets.

- Continued planning efforts for the Savings By Design training for the XXX and XXX college campuses.  Participated in various discussions with the Training and Education Teams from the four IOUs.

- Attended the monthly American Society of Heating, Refrigerating and Air-Conditioning Engineers (ASHRAE) Southern California Chapter meeting that included a panel discussion of what is expected from a consulting engineer.

- Participated in a Collaborative for High Performance Schools (CHPS) Technical Committee conference call where various items were discussed including the update of the Best Practices Manual.

- Attended and chaired a CHPS Board of Directors meeting that included discussions of the annual Coalition for Adequate School Housing (CASH) workshop, expanding CHPS beyond California, CHPS demonstration school events, Maintenance and Operations trainings (one scheduled for the Energy Resource Center (ERC), and the financial report.

- Attended an Asian American Architects & Engineers Association of Southern California (AAA/ESC) sustainable buildings workshop where a presentation by XXX (a consultant) was made on three LEED Platinum buildings in the Los Angeles area –

- Presented Savings By Design to industry professionals at EnergyPro training session at the ERC.

- Attended ASHRAE LA Chapter meeting.  A panel talked about the duties of a consultant (architects and engineers) to efficiently produce a good product.

- Presented Savings By Design at ERC “Building Commissioning” training.

- Attended XXX’s open house for the Conference Center of their new Center.  Discussed Savings By Design and a possible tour of a fuel cell research facility.

    - Direct Implementation

- Attended the monthly USGBC-Los Angeles Chapter meeting that was held at the XXX Builders office where mixed-used projects were discussed.

- Attended the Ideas for the XXX Engineers open house event where contacts were made with XXX staff and other potential Savings By Design program participants.

- Met with the owner’s representative and the designers for a 136,000 square foot building that is being renovated.

- Attended the XXX, XXX, XXX school district Sustainability Collaborative.  Where industry professionals come together at these monthly meetings to discuss sustainability issues and practices they have experienced in the workplace.

- Met with several engineers at their offices to coordinate about various Savings By Design projects we are working on with them.

- Met with University of XXX’s Building Committee to present Savings By Design and how it will relate to their Student Commons project, as well as others at the campus.

- Attended the XXX Fire Station Meeting.  Met with project team to introduce Savings By Design and how to proceed for this project.

- XXX 50% Construction Documents (CD’s) review meeting.  Met with project team to discuss the results of our preliminary Savings By Design analysis.  Clarified any questions and discussed the next steps to be taken.

- Presented State of CA with Savings By Design incentive check at the XXX Headquarters dedication ceremony.

- Attended the XXX Collaborative conference call.  Representatives at each utility and XXX campus held a conference call to discuss energy efficiency and Savings By Design requirements in place for all XXX campuses.  Discussed next steps for campus participation.

- Met with project architect and XX’s design manager to coordinate submittal of required SBD documentation.  Discussed scope of project, specifically how to handle the energy consumption analysis for both the existing and newly designed buildings.   Also met with project’s design team to discuss SBD submittal requirements.  After listening to and discussing the mechanical engineer’s concerns with regard to Title 24 baselines, I explained SBD’s position of needing to adhere to program requirements.

Training Documentation

| Training Description | Location – City | Audience | # of Attendees | SBD Presentation? Y or N | Materials Disseminated |
| --- | --- | --- | --- | --- | --- |
| EnergyPro Software Training: Envelope/Lighting/ Windows | ERC, Downey | Architects, Engineers, Energy Consultants, Plan Checkers, City Planners | 14 | Y | 10 |
| EnergyPro Software Training: Mechanical | ERC, Downey | Architects, Engineers, Energy Consultants, Plan Checkers, City Planners | 11 | Y | 2 |
| EnergyPro Software Training: Advanced | ERC, Downey | Architects, Engineers, Energy Consultants, Plan Checkers, City Planners | 11 | Y | 6 |
| Commissioning for New Construction and Existing Buildings | ERC, Downey | Owners, Architects, Engineers, Design Professionals, Building Officials, Contractors, Energy Consultants | 55 | Y | 40 |

Trade Show and/or Public Events

None for the month of October.

      - Audits and Site Surveys

Not applicable to this program

      - Direct Installations, Rebates, Equipment Maintenance and Optimization

Not applicable to this program

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SDG&E pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower.

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
None

- Coordination Activities
Cooperated and coordinated efforts for promoting various energy efficiency programs provided by SoCalGas.

- Changes to Subcontractors or Staffing

None

- Additional Items

None

Supporting Documentation

- Marketing Materials – 
There were no new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
No new training materials were distributed this month.

- Trade Shows and Public Events – 
None this month.