| Program Name: | VeSM Advantage Plus |
| --- | --- |
| Program Number: | SCG3535 |
| Quarter: | Third Quarter 2006 |

- Program description

The VeSM Advantage Plus Program will improve manufacturing process efficiency in the hard-to-serve industrial market by up to 25%, while improving energy efficiency per unit of output up to 20%.  Each project focuses on process improvements that improve energy efficiency and productivity.

- Administrative activities

- First invoice and narrative approved for the Sept./Oct. period

- Marketing activities

- Sales activities commenced as soon as the contract was signed

- Two contracts signed in October: Fibertech and APP Oxnard. Both are joint savings projects

- Two assessments being conducted that appear to be potential contracts: Dolco and Carson Industries, both SCE projects

- Workshop day and location set for Dec. 2006

- Workshop flyers designed and ready for utility approvals

- Program brochure final design completed but need final output from vendor to submit to SCE and SCG for corporate approval

- Direct implementation activities

- Fibertech began in October and will move to implementation in Nov./Dec

- APP Oxnard begins in November and should move to implementation in Dec.

- Program performance/program status

Program is on target

Program is exceeding expectations

Program is falling short of expectations

- Program achievements (non-resource programs only):

- None

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- Will begin large energy usage customer targeting in Dec. and beginning in 2007

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Will begin trade association presentations in early 2007.

- Exhibiting at local and WEEC conferences Spring and June 2007

- Will begin greater work with utility representatives in 2007

- Changes to staffing and staff responsibilities, if any

- Adding full time business development manager in Nov. 2007.

- Changes to contracts,

- None

- Changes to contractors and contractor responsibilities, if any

- Have expanded role for DBE subcontractor.

- Number of customer complaints received

- None

- Revisions to program theory and logic model, if any

# Provided in February 1, 2006 concept paper.

- Reviewing the differences between the three So Cal Utility IOU programs and PG&E to start in Nov/Dec. 2007.  Believe the PG&E contract has some changes that potentially benefits industrial customers, IOUs, PUC, and possibly focuses more on energy savings delivery by allowing greater project flexibility.

- CMTC with AESC as a subcontractor are writing a technical abstract for ACEEE that will provide greater transparency and peer review of the energy efficiency model. This will help with coordinating EM&V on a statewide basis.