| Program Name: | CCC/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG 3518 |
| Quarter: | Fourth Quarter 2007 |

- Program description

The California Community Colleges/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s higher education system. The combined funding of nearly $29M for the 2006-08 program cycle will establish a permanent framework for sustainable, comprehensive energy management at Community College campuses served by California's four Investor Owned Utilities.

The 2006-2008 CCC/IOU Partnership was based on the experiences of the previous partnership cycle.  The management structure was modeled after the 2004-2005 UC/CSU Partnership.  However, the structure was flattened to facilitate the decision making process.   A Management Team was established to coordinate the Program activities and has been meeting on a regular basis for the last 18 months on the implementation of the 06-08 program initiation.

- Administrative activities

- Continued to hold Partnership Management Team meetings every three weeks to conduct the business of the Partnership.  Held bi-weekly Project Team meetings to review and approve new project applications, nominal monthly Outreach Team meetings to focus marketing efforts, and held nominal monthly Training and Education Team meetings to carry-out the program’s training activities.

- The Partnership was represented at the statewide Community College Facilities Coalition (CCFC) conference in Sacramento held in November with Management Team members participating in conference sessions and Outreach activities with Community College facilities management staff.  The Management Team made a “Best Practices” presentation at the conference which focused on new technologies, Monitoring Based Commissioning (MBCx), and Central Plant life-cycle economics.  The information presented was well received by the attendees and generated significant interest in the program from CCC facilities staff.

- The Management Team participated in CPUC workshops being held for the planning of the 09-10-11 Energy Efficiency Program cycle to provide input to that process.  The Management Team also started preliminary planning activities for the 09-10-11 cycle.

- The Partnership collaborated with the CEC Public Interest Energy Research (PIER) group and the U.C. California Institute for Energy and the Environment (CIEE) on a pilot program to demonstrate PIER research and development energy efficiency technologies at selected CCC campuses.  The goal of the pilot program is to demonstrate new technologies and leverage both programs to “mainstream” technologies in to the campus environment.  The preliminary results of the pilot were presented at the CCFC conference in November.

- Marketing activities (describe)

- Enhanced Outreach, Marketing and Project Development efforts continued during the fourth quarter to focus on achieving savings goals.  After a successful “first sweep” of CCC Districts and campuses was completed in the second quarter with some success.  A second round of campuses visits were completed in the in the 3rd Quarter and 4th Quarters by the IOU’s, the Community College Chancellor’s office, and representatives of the California Energy Commission with District top management staff to explore additional project development.  Project development activities focused on high-probability projects that could deliver significant savings for the 06-08 program cycle.    In addition to identifying savings for this program cycle, opportunities for longer term projects, especially new construction associated with CCC bond measures.

- As described above, the Management Team participated in Community College Facility Coalition (CCFC) Conference in November 2007 with presentations and a trade show booth.

- Direct implementation activities (describe)

- Through the end of the Fourth Quarter 2007, the Management Team approved projects based on  applications from Districts for all four.   All projects reviewed and approved by the Management Team had met IOU due-diligence review criteria based on CPUC filed plans.

- Project Agreements with Districts were executed for approved projects and project implementation activities continued.

- Continued the evolution of the Training & Education program in collaboration with the UC/CSU/IOU Partnership.  After exploration of adapting the California High Performance Schools (CHPS) training and education program for CCC facilities and maintenance staff, the Management Team decided a better fit was to utilize exiting IOU training offerings in the short term.  The T&E Team met to evaluate IOU offerings and develop a “short list” of training that could be offered to campuses. Longer term goals include customization of IOU training and providing “Webinars” to facilitate CCC attendance

- The T&E Team held discussions regarding Partnership participation in developing energy and sustainability curriculum for Community Colleges.  A T&E Team meeting was held in October at De Anza College to review the energy and sustainability career development programs offered at that campus and to explore synergies with Partnership T&E activities.

- The Monitoring Based Commissioning (MBCx) pilot program continued to expand in the CCC footprint with several projects approved at campuses.  A statewide training conference call was conducted by Partnership technical staff to present program guidelines, standard work scope documents, and project application and approval process with participating campuses  Two “workshops” were planned with campuses – one north and one south – to better disseminate program requirements, answer questions, and encourage participation.  The workshops were planned to occur in the first quarter of 2008.  The expansion of MBCx in the CCC Partnership is one strategy used as part of the enhanced project development activities and is expected to produce savings for this program cycle and position campuses for projects in 2009-2011.

- Program performance/program

Program is on target

Program is exceeding expectations

Program is falling short of expectations

Significant effort in Outreach and project development activities continued in the fourth quarter in an effort to achieve program goals, especially in the PG&E, SDG&E, and SCG service territories.

- Program achievements (non-resource programs only):

- There is a shortfall of approved projects at this point in the cycle.  As discussed above, the Outreach plans and recent enhanced efforts have resulted in more project approvals and gains in working toward achieving the Program saving goals.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- As described above, Outreach activities have been ramped up to address project shortfall issues.

- As described above, the T&E focus has shifted from a CHPS based program to one relying on existing and modified IOU training programs.  Additional attention has been paid to possible synergies between Partnership T&E efforts and District curriculum development in the energy and sustainability career development areas.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Continued review and approval of Project Applications as they are submitted by Districts.

- Continue with enhanced Outreach Team efforts to identify additional Project Applications for submission and provide technical assistance to Districts/Campuses in need.

- Continue to develop a Training & Education plan coordinated with the UC/CSU Partnership.

- Continue with the development of MBCx pilot program for the Partnership.

- Monitor project progress and maintain Project Tracking Tool in Program web site in order to actually assess and forecast Program performance toward goals.

- Continue with Management Team planning efforts and identify potential projects that could apply to 09-10-11 program cycle.

- Changes to staffing and staff responsibilities, if any

- No changes.

- Changes to contracts, if any

- No changes.

- Changes to contractors and contractor responsibilities, if any

- No changes.

- Number of customer complaints received

- No complaints received.

- Revisions to program theory and logic model, if any

No changes.