| Program Name: | SCE/SCG/County of Los Angeles Partnership |
| --- | --- |
| Program Number: | SCG 3527 |
| Quarter: | Second Quarter 2008 |

- Program Description:

The 2006-08 SCE/SCG/County of Los Angeles Energy Efficiency Partnership is a continuation of the successful partnership implemented in 2004-2005.  The partnership team consists of the County of Los Angeles Internal Services Division (LAC/ISD) and the Investor Owned Utilities (IOUs): Southern California Edison (SCE) and Southern California Gas Company (SCG).  The partners will apply the lessons learned from its previous project implementation experience, as well as from other existing, successful partnership programs.  The scope of this program will focus on retro-commissioning and retrofit activities in County facilities, will apply some of the recommendations from the Public Agency Collaboration study and will explore opportunities to expand the partnership to include retrofit and retro-commissioning activities in other county affiliated agencies.  These agencies may include the Los Angeles County Office of Education (LACOE), the Los Angeles Unified School District (LAUSD), and the Los Angeles County Metropolitan Transportation Authority (LACMTA).

The management structure of this partnership will remain the same with projects managed by a management team which consists of representatives from each party (SCE, SCG, and County of LA). Each program element will be coordinated through specific project teams for Retro-commissioning (RCx) and Retrofit activities.

- Administrative Activities:

- Continuing discussions to connect Savings By Design program group with County’s regional planning office to collaborate on current energy policy initiative for sustainable communities as well as new construction projects.  This will ensure that SCE and SCG are on board with any proposed future new construction and codes and standards activities.

- Phase 3 RCx activities have begun.  Established two contracts for implementation of additional retro-commissioning projects consisting of 13 buildings totaling 626,000 square feet of office space.

- Working with LA County EE Subcommittees to identify project opportunities.  The process will help to centralize the identification and assessment of projects for all County departments and will increase opportunities for the partnership to encourage the implementation of more energy efficient technologies that are beyond code requirements.  Recycled water initiatives were also discussed. This will relate to pumping efficiency and ability to capture energy savings for saving water. Still pending CPUC decision.

- Marketing Activities:

The County’s Internal Service Department will perform the outreach task to increase interest and solicit projects from targeted County departments similar to the PY04-05 program.  SCG has participated in assisting with the County’s EE policy and will be coordinating projects with other departments within the County.   The Partnership team has met with the Regional Parks and Recreational Department heads to discuss energy savings opportunities, and has identified multiple locations to retrofit lighting and HVAC equipment and possibly boilers.  A meeting is scheduled late 3rd Quarter to discuss Sanitation and Water department opportunities.  The Partnership team met with the County on their efforts to launch a Solar Mapping website, where each constituent in the County of Los Angeles will be able to input their address and return data on possible solar installation.  County was looking for SCE and SCG support on this initiative.  BCD will take the lead in continuing to work with the County on this initiative and work closely with CSI and others to ensure appropriate level of involvement.

- Direct Implementation Activities:

- Phase One RCx Project Status:

All deliverables for Phase One have been completed, except final reports for Santa Clarita and Torrance.  These are expected in the 3rd Quarter, along with Phase Two deliverables.

- Phase Two RCx Project Status:

- Ferguson Administration:  Planning Report submitted.  Investigation in process.

- Michael Antonovich CH:  Investigation report submitted and NTP given.

- ISD Headquarters:  Investigation report submitted and NTP given.

- Edelman Children’s Court: Investigation report submitted and NTP given.

- Airport CH:  Investigation report submitted and NTP given.

- Sherman Block Sheriff’s: Investigation report submitted and NTP given.

- Long Beach CH:  Investigation report submitted and NTP given.

- Tidemanson:  Investigation report submitted and NTP given.

- Phase Three RCx Project Status:

- Cudahy DPSS: Investigation report submitted and NTP given.

- DHS Roybal:  Investigation report submitted and NTP given.

- DCFS Region 2: Investigation report submitted and NTP given.

- AV Civic:  Investigation report submitted and NTP given.

- AV Service Center: Investigation report submitted and NTP given.

- Lancaster Library:  Investigation report submitted and NTP given.

- DPSS Pomona:  Investigation report submitted and NTP given.

- In addition to RCx projects, the partnership team is actively seeking opportunities for new retrofit projects.

Retrofit Project Status Committed:

- East LA Chiller Project – Project completed.  Savings to be booked in 3rd Qtr 2008.

- Rancho Los Amigos – Project completed.  Savings to be booked in 3rd Qtr 2008.

- Modifying domestic hot water system at Norwalk Courthouse to improve energy efficiency of boiler system. Project completed.  Savings to be booked in 3rd Qtr 2008.

- Vending Miser Project Agreement Signed, and measures being implemented.

- Server Virtualization Project—project reviewed and modified per the County. They have reduced scope due to bond measure which requires them to keep servers for 20 year period.  As part of this project, they are piloting the installation of 200 Thin Client monitors.  Savings to be captured 3rd Quarter.  Remaining 3,800 monitors to be installed in 09-11 project if they approve of the technology.

- Chiller Project at Registrar Recorder- Project Agreement signed, savings to be reported 3rd Qtr.

- Victoria Park – Measures identified and being reviewed by ISD for budget and costs for pool cover.

Retrofit Project Assessments:

- AGEEP Projects reviewed for potential implementation; however the savings will remain with the AGEEP program, and not through the Partnership.

- Program Performance/Program Status:

( Program is on target

⁬ Program is exceeding expectations

⁬ Program is falling short of expectations

*Should be noted that while the dates for deliverables for Phase Two and Three have been modified, we expect that nearly 90% of implementation will be done by late 3rd Qtr, and savings will be recorded Q3-Q4, with kWh exceeding forecasted goal.

- Program Achievements (non-resource programs only):

Not Applicable

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

None, however, as noted above under administrative section, the partnership is continuing to identify potential opportunities to enhance the partnership program due to the adoption of County of Los Angeles energy policy.  Through the energy policy, there is potential for other departments under ISD influence to participate in the Partnership.  County is taking the lead on identifying which departments are most appropriate.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

3rd Quarter discussions with the County scheduled to discuss 09-11 program changes, challenges and opportunities.

- Changes to staffing and staff responsibilities, if any

None

- Changes to contracts, if any

In the course of managing the implementation activities and contracts for the RCx projects noted above, the partnership have had some difficulty with the performance of one of the contractors.  This affected six buildings of the Phase 2 building group.  As such, the scope of work for the non-performing contractor was changed from one building out of the original three.   Two of these buildings have been assigned to another contractor.  This contractor issue has impacted the Phase 2 implementation schedule.  The contractor in question has begun implementation on the one remaining building with large savings identified.  The schedule for implementation on that building should be complete late 3rd Qtr.

- Changes to contractors and contractor responsibilities, if any

Yes, please see 10 above.

- Number of customer complaints received

None

- Revisions to program theory and logic model, if any

None