QUESTION 20.1

- Regarding the SoCalGas and SDG&E PSEP Status Report for November 2013, Appendix A,  Active Projects List as of 6 December 2013:

  - Please identify the pipelines that now appear in Appendix A but were not in the Appendix A that was submitted in the SoCalGas and SDG&E PSEP Status Report for October 2013.

  - Please identify the pipelines that appeared in Appendix A in the SoCalGas and SDG&E PSEP Status Report for October 2013 but have been omitted from the Appendix A in the SoCalGas and SDG&E PSEP Status Report November 2013.

  - For each of the omitted projects, please explain why the project is now omitted from Appendix A.

RESPONSE 20.1

20.1.1 – 41-6000-2, 1171LT1BP2, 41-6001-2

20.1.2 – 38-516, 38-508

20.1.3 –

| Pipeline | Action Taken |
| --- | --- |
| 38-508 | Pipeline was found to be under 20% SMYS at MAOP, and no longer a Transmission line. |
| 38-516 | Pipeline was found to be under 20% SMYS at MAOP, and no longer a Transmission line. |

QUESTION 20.2

- Please update the table that SoCalGas and SDG&E provided to SCGC in Response 19.1.3.4.

RESPONSE 20.2

|  |  | Direct Costs* | Workpaper Identified Direct Costs ** | Variance |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M | Capital | O&M *** |  |  |  |  |  |
| SCG | 2000 | $ 13,603,392 | $ 55,225,360 | $ - | $ 77,980,300 | $ (9,151,548) |  |  |  |  |
|  | 2001 East | $ - | $ 169,500 | $ - | $ 8,210,850 | $ (8,041,350) |  |  |  |  |
|  | 2001 West | $ - | $ 18,314,949 | $ - | $ 47,941,100 | $ (29,626,151) |  |  |  |  |
|  | 1005 | $ 993,270 | $ - | $ - | $ 3,030,750 | $ (2,037,480) |  |  |  |  |
|  | 2003 | $ - | $ 1,455,057 | $ - | $ 18,770,600 | $ (17,315,543) |  |  |  |  |
|  | 407 | $ - | $ 2,712,000 | $ - | $ 5,125,850 | $ (2,413,850) |  |  |  |  |
|  | 406 | $ - | $ 2,324,410 | $ - | $ 12,148,100 | $ (9,823,690) |  |  |  |  |
|  | 235 West | $ - | $ 1,687,236 | $ - | $ 10,799,550 | $ (9,112,314) |  |  |  |  |
|  | 1013 | $ 900,045 | $ - | $ - | $ 2,679,350 | $ (1,779,305) |  |  |  |  |
|  | 1015 | $ 1,197,370 | $ - | $ 43,251,300 | $ - | $ (42,053,930) |  |  |  |  |
|  | 1004 | $ - | $ 6,963,512 | $ - | $ 7,087,400 | $ (123,888) |  |  |  |  |
|  | 404 | $ - | $ 9,191,315 | $ - | $ 14,011,550 | $ (4,820,235) |  |  |  |  |
|  | 44-137 | $ - | $ 4,596,162 | $ 4,340,700 | $ - | $ 255,462 |  |  |  |  |
|  | 1014 | $ 460,311 | $ - | $ 271,600 | $ - | $ 188,711 |  |  |  |  |
|  | 43-121 | $ 24,853,527 | $ - | $ 18,328,600 | $ - | $ 6,524,927 |  |  |  |  |
|  | 33-120 | $ 7,847,918 | $ - | $ 7,529,100 | $ - | $ 318,818 |  |  |  |  |
|  | 45-120 | $ 17,674,511 | $ - | $ 17,883,800 | $ - | $ (209,289) |  |  |  |  |
|  | 32-21 | $ 37,847,845 | $ - | $ 38,423,000 | $ - | $ (575,155) |  |  |  |  |
|  | 41-6000-2 | $ 5,427,371 | $ - | $ 77,995,400 | $ - | $ (72,568,029) |  |  |  |  |
|  | 36-9-09 North | $ 63,273,401 | $ 7,514,500 | $ 46,351,800 | $ - | $ 24,436,101 |  |  |  |  |
|  | 37-18-K | $ 11,862,505 | $ - | $ 13,203,900 | $ - | $ (1,341,395) |  |  |  |  |
|  | 1011 | $ - | $ 791,000 | $ 15,726,500 | $ - | $ (14,935,500) |  |  |  |  |
|  | 36-37 | $ 786,480 | $ - | $ 464,100 | $ - | $ 322,380 |  |  |  |  |
|  | 42-66-1 | $ 487,855 | $ - | $ 287,900 | $ - | $ 199,955 |  |  |  |  |
|  | 42-66-2 | $ 395,088 | $ - | $ 233,000 | $ - | $ 162,088 |  |  |  |  |
|  | 37-18 | $ 22,612,548 | $ - | $ 16,676,000 | $ - | $ 5,936,548 |  |  |  |  |
|  | 37-18-F | $ 11,185,210 | $ - | $ 8,248,700 | $ - | $ 2,936,510 |  |  |  |  |
|  | 30-18 | $ 17,332,772 | $ - | $ 17,051,600 | $ - | $ 281,172 |  |  |  |  |
|  | 44-654 | $ 800,271 | $ - | $ 164,000 | $ - | $ 636,271 |  |  |  |  |
|  | 31-09 | $ 274,590 | $ - | $ 33,765,500 | $ - | $ (33,490,910) |  |  |  |  |
|  | 37-07 | $ 16,650,161 | $ - | $ 12,278,900 | $ - | $ 4,371,261 |  |  |  |  |
|  | 45-163 | $ 6,111,356 | $ - | $ 3,605,600 | $ - | $ 2,505,756 |  |  |  |  |
|  | 41-19 | $ 491,381 | $ - | $ 289,900 | $ - | $ 201,481 |  |  |  |  |
|  | 1171LT1BP2 | $ 523,772 | $ - | $ 309,100 | $ - | $ 214,672 |  |  |  |  |
|  | 33-121 | $ 2,383,967 | $ - | $ 1,406,500 | $ 463,700 | $ 513,767 |  |  |  |  |
|  | 41-6001-2 | $ 266,183 | $ - | $ 157,100 | $ - | $ 109,083 |  |  |  |  |
|  | 36-1032 | $ 3,317,454 | $ - | $ 6,142,500 | $ 355,400 | $ (3,180,446) |  |  |  |  |
|  | 38-514 | $ 15,214,157 | $ - | $ 11,219,900 | $ - | $ 3,994,257 |  |  |  |  |
|  | 35-20-A | $ 2,533,008 | $ - | $ 5,360,200 | $ - | $ (2,827,192) |  |  |  |  |
|  | 1172 ID 2313 2 | $ 392,664 | $ - | $ 231,700 | $ - | $ 160,964 |  |  |  |  |
|  | 41-30-A | $ 169,500 | $ - | $ 1,068,800 | $ - | $ (899,300) |  |  |  |  |
|  | 41-30 | $ 593,250 | $ - | $ 18,649,000 | $ - | $ (18,055,750) |  |  |  |  |
|  | 38-200 | $ 1,332,016 | $ - | $ 785,900 | $ - | $ 546,116 |  |  |  |  |
|  | 45-120XO1 | $ 317,304 | $ - | $ 187,200 | $ - | $ 130,104 |  |  |  |  |
|  | 38-501 | $ 7,297,178 | $ - | $ 5,381,400 | $ - | $ 1,915,778 |  |  |  |  |
|  | 41-80 | $ 6,615,585 | $ - | $ 3,903,000 | $ - | $ 2,712,585 |  |  |  |  |
|  | 36-1002 | $ 1,232,858 | $ - | $ 727,400 | $ - | $ 505,458 |  |  |  |  |
|  | 44-687 | $ 1,287,946 | $ - | $ 759,900 | $ - | $ 528,046 |  |  |  |  |
|  | 38-512 | $ 7,630,551 | $ - | $ 9,501,900 | $ - | $ (1,871,349) |  |  |  |  |
|  | 44-1008 | $ 6,786,238 | $ - | $ - | $ 1,406,500 | $ 5,379,738 |  |  |  |  |
|  | 41-181 | $ 254,945 | $ - | $ 150,500 | $ - | $ 104,445 |  |  |  |  |
|  | 35-20-N | $ 297,252 | $ - | $ 175,400 | $ - | $ 121,852 |  |  |  |  |
|  | 1172 ID 2313 1 | $ 246,219 | $ - | $ 145,300 | $ - | $ 100,919 |  |  |  |  |
|  | 1172 ID 2313 3 | $ 323,033 | $ - | $ 190,600 | $ - | $ 132,433 |  |  |  |  |
|  | 38-539 | $ 41,964,024 | $ - | $ 30,947,000 | $ - | $ 11,017,024 |  |  |  |  |
|  | 36-9-21 | $ 2,143,344 | $ - | $ 1,264,600 | $ - | $ 878,744 |  |  |  |  |
|  | 38-528 | $ - | $ 1,049,634 | $ - | $ 514,500 | $ 535,134 |  |  |  |  |
|  | 44-720 | $ 4,307,198 | $ - | $ 2,541,200 | $ - | $ 1,765,998 |  |  |  |  |
|  | 41-201 | $ 128,579 | $ - | $ - | $ - | $ 128,579 |  |  |  |  |
|  | 41-116 | $ 294,828 | $ - | $ 174,000 | $ - | $ 120,828 |  |  |  |  |
|  | 41-116BP1 | $ 257,589 | $ - | $ 152,000 | $ - | $ 105,589 |  |  |  |  |
|  | 38-523 | $ 8,221,428 | $ - | $ 6,063,000 | $ - | $ 2,158,428 |  |  |  |  |
|  | 41-6045 | $ 264,200 | $ - | $ 155,900 | $ - | $ 108,300 |  |  |  |  |
|  | Storage | $ - | $ 2,712,000 | $ - | $ 1,200,000 | $ 1,512,000 |  |  |  |  |
|  | 41-6000-2**** | $ 13,560,000 |  | $ 77,995,400 |  | $ (64,435,400) |  |  |  |  |
|  | 1171LT1BP2**** | $ 524,320 |  | $ 309,100 |  | $ 215,220 |  |  |  |  |
|  | 41-6001-2**** | $ 266,680 |  | $ 157,100 |  | $ 109,580 |  |  |  |  |
| SCG TTL |  | $ 394,016,446 | $ 114,706,635 | $ 562,583,500 | $ 211,725,500 | $ (265,585,919) |  |  |  |  |
| SDGE | 49-28 | $ 24,259,382 | $ - | $ 17,863,100 | $ - | $ 6,396,282 |  |  |  |  |
|  | 49-17 | $ 27,137,628 | $ - | $ 20,013,000 | $ - | $ 7,124,628 |  |  |  |  |
|  | 49-25 | $ 11,391,051 | $ - | $ 8,400,500 | $ - | $ 2,990,551 |  |  |  |  |
|  | 49-32 | $ 811,329 | $ - | $ 478,700 | $ - | $ 332,629 |  |  |  |  |
|  | 49-16 | $ 6,780,000 | $ - | $ 36,912,500 | $ - | $ (30,132,500) |  |  |  |  |
|  | 49-11 | $ - | $ 2,082,341 | $ 1,742,800 | $ - | $ 339,541 |  |  |  |  |
|  | 1600 | $ 11,006,200 | $ 5,516,208 | $ 9,744,633 | $ 4,320,000 | $ 2,457,775 |  |  |  |  |
|  | 49-26 | $ 13,038,347 | $ - | $ 9,591,200 | $ - | $ 3,447,147 |  |  |  |  |
|  | 49-20 | $ - | $ 127,690 | $ - | $ - | $ 127,690 |  |  |  |  |
|  | 49-14 | $ 9,669,799 | $ - | $ 7,131,200 | $ - | $ 2,538,599 |  |  |  |  |
|  | 49-15 | $ 27,580,064 | $ 600,015 | $ 20,339,300 | $ 260,000 | $ 7,580,779 |  |  |  |  |
|  | 49-22 | $ - | $ 113,000 | $ - | $ - | $ 113,000 |  |  |  |  |
|  | 49-13 | $ 16,779,849 | $ - | $ 12,374,600 | $ - | $ 4,405,249 |  |  |  |  |
| SDGE TTL |  | $ 148,453,648 | $ 8,439,255 | $ 144,591,533 | $ 4,580,000 | $ 7,721,370 |  |  |  |  |
| Sum of SCG & SDG&E |  | $ 542,470,094 | $ 123,145,890 | $ 707,175,033 | $ 216,305,500 | $ (257,864,549) |  |  |  |  |
| * Current estimates are preliminary. Estimates will be refined as project planning and engineering is completed. |  |  |  |
| ** This does not include the supplemental costs. *** For pipelines where ILI runs will be performed, those costs were also included in this column. |  |  |  |  |
| **** The costs for pipelines 41-6000-2, 1171LT1BP2, and 41-6001-2 are based on the December 2013 cash flow, while the costs for the other listed pipelines are from DATA REQUEST SCGC-TCAP-PSEP-17. |