QUESTION DRA-KCL-TCAP-PSEP 05-01:

In SoCalGas/SDG&E’s valve enhancement plan, SoCalGas allocated $26.328 million for valve upgrade and other associated work in 2012, and SDG&E allocated $5.36 million in 2012.  Please provide details on what tasks were completed or are still in progress so far this year and how much of the allocated expenditures were expensed.  Please also provide details on the work planned and the estimated expenditures for the rest of 2012.

RESPONSE DRA-KCL-TCAP-PSEP 05-01:

The SoCalGas/SDG&E PSEP has not yet been approved by the CPUC.  However, some of the work locations identified in the PSEP are at valve sites where work associated with Pipeline Integrity Plan (PIP) operations is scheduled to be performed in 2012.  Where this has occurred, or will occur in 2012, and where work identified in the PSEP can be logistically and cost-effectively co-performed in 2012, rather than requiring return at a later date, such work has been planned and, in some instances, completed in conjunction with PIP work.  The scope of work completed at each site, and/or to be completed by the end of 2012 ranges from base installation of a valve, with no actuator, to complete ASV and RCV capability at the indicated location.

The attached electronic table is a modified excerpt of the detailed PSEP transmission valve location matrix, which starts on Plan Workpaper page WP-IX-2-14 (also known as Attachment Valves_Cap-2).

This modified table contains four added columns for this data request as follows:

- Column A - Projected costs for all PSEP-identified work to be completed by the end of the year 2012 at specific valve locations;

- Column B - Projected cost for all combined PSEP and PIP work at the indicated valve locations to be completed by the end of year 2012;

- Column C – Estimated, and in some instances actual cost incurred as of 5-22-12 at the indicated valve work location via both PIP and PSEP activities;

- Column D – brief description of work to be completed by the end of 2012 at the referenced valve site.

Year 2012 work sites are referenced in yellow and red row colors. Yellow indicates installation work underway or complete; red indicates valves removed from service and which may be removed from the PSEP, or which will be replaced in the PSEP isolation plan by an alternate valve site(s).

Data in the supplemental columns provide the information requested. A summary of 2012 costs are tabulated at the bottom of the columns.  An excerpt is provided in the following table.

2012 Totals

|  |  | Projected End of 2012 PSEP-Related Spend. | Projected EOY PIP AND PSEP (overlapping sites) | Combined PIP AND PSEP Spend at PSEP identified sites. |
| --- | --- | --- | --- | --- |
| Total Plan |  | $ 9,087,000 | $ 18,509,000 | $ 10,092,930 |
| SDG&E |  | $ 6,307,000 | $ 14,769,000 | $ 8,408,430 |
| SoCalGas |  | $ 2,780,000 | $ 3,740,000 | $ 1,684,500 |

The table shows a total of $9,087,000 in PSEP-delineated work will be completed in

2012.  Of this total, $6,037,000 is SDG&E system work (mainly Lines 3010 and 1601) while the remaining $2,780,000 is work to be completed on the SoCalGas transmission system.

The middle column represents the cost of all planned 2012 work at valve sites referenced in the PSEP, including those cost planned and funded by Pipeline Integrity programs.  The far right column is total expenses incurred to-date at PSEP valve locations in 2012.

There are no other categories of accelerated PSEP Valve work planned in 2012 other than that shown for the major valve locations indicated in the attachment.

QUESTION DRA-KCL-TCAP-PSEP-05-02:

Please provide a detailed updated work plan and yearly expenditure profile of SoCalGas/SDG&E’s valve enhancement plan with the PSEP finally incorporated into the TCAP and the approval of the memorandum account.

RESPONSE DRA-KCL-TCAP-PSEP-05-02:

The SoCalGas/SDG&E valve work plan scope and yearly expenditures remain as forecasted in the PSEP work papers with the exception that all costs and related activities have been pushed back due to delay in Plan approval.

QUESTION DRA-KCL-TCAP-PSEP-05-03:

Please provide in detail any actual labor and material cost information on valve upgrade work and new valve installation work that Sempra completed  recently that is similar to the types of work SoCalGas and SDG&E proposed in the PSEP valve enhancement plan.  Please provide in detail Sempra’s historical cost information on such tasks also.

RESPONSE DRA-KCL-TCAP-PSEP-05-03:

SoCalGas/SDG&E object to this request as vague with respect to the phrase “similar types of work. . . “  Subject to and without waiving the foregoing objection, SoCalGas and SDG&E respond as follows:

See the table below for information that SoCalGas and SDG&E interpret to be responsive to this request.  The most relevant costs are those for five valves that were replaced in San Diego along Pipeline number 3010 in year 2012.  These valves reflect the installation complexity, control apparatus required, and site conditions anticipated throughout the utilities’ Plan implementation.  Five additional SoCalGas historical installations of lesser complexity and scope are also included to provide a perspective on cost ranges.

Table DRA-KCL-05-03:

Recorded SDG&E and SoCalGas Valve Installation Costs – Recent Construction.