| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Nonresidential New Construction Savings By Design |
| IOU Service Area: | SCG |
| Program Number: | 1249-04 |
| Program Type: | IOU Statewide Program |
| Month | Dec-04 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Dec-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,621,150 | $610,839 | 13% | $2,517,023 | 54% |  |  | $2,517,023 | 54% | $2,104,127 |
| Admin | $600,433 | $49,043 | 8% | $336,251 | 56% |  |  | $336,251 | 56% | $264,182 |
| Marketing | $302,772 | $20,690 | 7% | $210,925 | 70% |  |  | $210,925 | 70% | $91,847 |
| DI | $3,564,795 | $541,106 | 15% | $1,969,847 | 55% |  |  | $1,969,847 | 55% | $1,594,949 |
| EM&V | $153,150 |  |  |  |  |  |  |  |  | $153,150 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 4,367 | 531 | 12% | 2,290 | 52% |  |  | 2,290 | 52% | 2,077 |
| Annual kWh | 22,628,534 | 2,407,603 | 11% | 10,677,490 | 47% |  |  | 10,677,490 | 47% | 11,951,044 |
| Lifecyc kWh | 339,428,011 | 36,114,042 | 11% | 160,162,347 | 47% |  |  | 160,162,347 | 47% | 179,265,664 |
| Annual Therms | 296,194 | 59,776 | 20% | 136,871 | 46% |  |  | 136,871 | 46% | 159,322 |
| Lifecyc Therms | 4,442,904 | 896,645 | 20% | 2,053,067 | 46% |  |  | 2,053,067 | 46% | 2,389,837 |

Currently, the formulas in the workbook do not allow us to accurately portray activity.  The savings will be updated once the formulas have been corrected.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

- Participated in the Building Evaluation Assessment (BEA) conference call where the New Construction Potential Study and baseline analysis was discussed with a consultant and the Statewide Savings By Design (SBD) Team.

- Met with a consultant and a TES (thermal energy storage) manufacturer who is introducing a system based upon a phase change material that has the potential of shifting electric peak load as well as saving energy.

- Discussed strategies for gas energy efficiency programs for 2006 and beyond that included potential new construction programs.

- Attended the statewide Savings By Design program managers meeting to discuss the roll-out of the 2005 program as well as program planning for 2006 and beyond.

    - Marketing

- Attended the Tri-County ASHRAE meeting in the City of Industry.  Included a pre-dinner forum for various entities, including SCG Savings By Design, to display and discuss their products and services.  Dinner and lecture were both presented by ASHRAE attorney speaking about liability and risk issues common to the construction industry and how to avoid common pitfalls.

- Presented Savings By Design at an ERC seminar (EnergyPro: Mechanical/Advanced).

- Attended and made a Savings By Design presentation at the LEED-EB seminar at the ERC.

    - Direct Implementation

- Visited the a major university’s Office of Design and Construction to have the Master Letter of Interest for the campus, and also to sign Owner Agreements for their Psychology Building.  While there, also discussed Savings By Design for the Alumni & Visitor’s Center project.

- Met with a SoCalGas Account Executive and two facilities representatives of another university to discuss how Savings By Design can apply to their upcoming campus projects.

- Attended a meeting to discuss preliminary design for Rolling Hills Prep School’s Buildings 7A and 7B.  Team signed Savings By Design Owner and Design Team applications.

- Attended a city-sponsored Sustainability Collaborative.  Topic of discussion was the rising cost of materials and how it is affecting construction for their bond programs.

- Attended site visit with the Design Team members for a customer’s Administrative Building to investigate an underfloor air system at work.

- Met with General Contractor for a customer to discuss other possible Systems projects being design and constructed by the firm, per SB1953 requirements.

Training Documentation

| Training Description | Location – City | Audience | # of Attendees | SBD Presentation? Y or N | Materials Disseminated |
| --- | --- | --- | --- | --- | --- |
| EnergyPro Software Training: Envelope/Lighting/ Windows | ERC, Downey | Architects, Engineers, Energy Consultants, Plan Checkers, City Planners | 10 | Y | 10 |
| EnergyPro Software Training: Mechanical | ERC, Downey | Architects, Engineers, Energy Consultants, Plan Checkers, City Planners | 10 | Y | 8 |
| EnergyPro Software Training: Advanced | ERC, Downey | Architects, Engineers, Energy Consultants, Plan Checkers, City Planners | 75 | Y | 23 |
| LEED-EB | ERC, Downey | Owners, Architects, Engineers, Design Professionals, Building Officials, Contractors, Energy Consultants | 18 | Y | 18 |

Trade Show and/or Public Events

None for the month of December.

      - Audits and Site Surveys

Not applicable to this program

      - Direct Installations, Rebates, Equipment Maintenance and Optimization

Not applicable to this program

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SDG&E pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower.

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
None

- Coordination Activities
Cooperated and coordinated efforts for promoting various energy efficiency programs provided by SoCalGas.

- Changes to Subcontractors or Staffing

None

- Additional Items

Updated Tab 7 to reflect subcontractor costs incurred in previous months.

Supporting Documentation

- Marketing Materials – 
There were no new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
No training seminars were held this month.

- Trade Shows and Public Events – 
None this month.