| Program Name: | SW Nonresidential. New Construction Savings By Design |
| --- | --- |
| Program Number: | SCG3511 |
| Quarter: | 2nd Qtr 2006 – SoCalGas/SCE Joint SBD Program |

- Program description

Savings By Design (SBD) is a program in the non-residential new construction market sector; available statewide with common rules and criteria; a continuation of the successful statewide Savings By Design program existing since 1999.

The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives, as well as design team incentives.

- Administrative activities

- Planned and began to implement delivery strategies utilizing program representatives including trainings, education and outreach, and events to target the non-residential new construction market segment.

- Attended statewide SBD meeting in San Diego, along with statewide Energy Design Resource meeting in San Diego, and discussed program.

- Savings By Design team had two procedural meetings with representatives from Southern California Edison to discuss how to jointly administer a combined gas and electric program within our shared service territory.

- Currently updating SBD website with revised SCG  SBD employee biographies and photos.

- Marketing activities

- Continued management and updating of the SBD Brochure and Insert.

- Coordinated and managed the 2006 Gold Nugget Awards Program in Sustainability for the Pacific Coast Building Conference.

- Worked with Marketing and Outreach to promote the LAPD headquarter office as a model project for SBD in the La Opinion newspaper.

- Assisted in the coordination of the SBD booth for the marketing of all SBD services at the 2006 American Institute of Architects National Convention at the Los Angeles Convention Center.

- Hosted the annual SBD Energy Efficiency Integration Awards Program.

- Attended the Municipal Green Building Conference at the Energy Resource Center.  Met with Los Angeles city employees, design firms and engineers to promote SBD

- PowerPoint training module designed for our joint relationship with Edison.

- Direct implementation activities (describe)

- Program representatives met with customers to help them design their facilities and incorporate design changes with the goal being long-term energy and cost savings, and performing better than compliance regulations.

- The program has produced, to date, one signed Systems contract.

- Utility representatives prepared energy-efficiency commitments that identify the targeted enhanced performance of the project, estimated the financial incentive offered through the program, and specified a combination of energy-efficiency strategies that are to be included in the constructed project.

- Program engineers offered design assistance matched to the needs of the project and custom analysis at no cost to the customers.  This assistance identifies opportunities for energy-efficiency enhancements beyond code compliance and outlines opportunities for incentive through program participation.

- Calculated savings were used to estimate potential financial incentives committed through the program using the Whole Building or Systems Approaches.

- Program performance/program status (describe)

x Program is on target

⁬  Program is exceeding expectations

⁬  Program is falling short of expectations

The program has achieved on-target progress, to date, on the change from committed to installed projects.  This change has led to a significant timing hurdle that will be overcome over the next three years and, although activity is high and on-going, installed non-residential new construction will take several more quarters to appear on the records.

- Program achievements (non-resource programs only):

Not applicable.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

No changes have been made to date.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Participating and exhibiting at statewide and regional trade organization events that are targeted to decision makers in the nonresidential new construction industry.

- Bringing energy efficiency specialists to design firms working on potential Savings By Design projects that would benefit from energy-efficiency focused consultation and analysis.

- Changes to staffing and staff responsibilities, if any

No changes to report.

- Changes to contracts,

None.  Contact is Joy Yamagata

- Changes to contractors and contractor responsibilities, if any

None to report at this time.

- Number of customer complaints received

None.

- Revisions to program theory and logic model, if any

Provided in February 1, 2006 concept paper.

No changes.