| Program Name: | UC/CSU/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG3520 |
| Quarter: | Fourth Quarter 2006 |

- Program Description:

The University of California/California State University/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s higher education system. The combined funding of nearly $40M for the 2006-08 program will establish a permanent framework for sustainable, comprehensive energy management at campuses served by California's four Investor Owned Utilities.

- Administrative Activities:

- Continued to hold bi-weekly Partnership Management Team meetings to conduct the business of the Partnership. Also held nominal bi-weekly Training and Education Team meetings to carry-out the program’s training activities.

- Held quarterly Executive Team meeting to discuss overall program status and policy issues.

- Trained and expanded user base for program tracking website, which is now fully activated as the tool for day-to-day program and project tracking.

- Marketing Activities:

- Co-sponsored a booth with PIER’s Energy Efficient Campus Program for the Pacific Coast Association of Physical Plant Administrators (PCAPPA) annual conference in San Jose. Illustrated the link between PIER program and the Partnership, provided Partnership incentive information along with training and education course schedules and descriptions. Over 200 people, a majority of whom were from California universities, attended the conference.

- Presented Partnership overview for PG&E Account Services Representatives

- Sponsored and actively participated in the California Lighting Technology Center’s third annual meeting and UC/CSU Energy Manager’s meeting

- Direct Implementation Activities:

- Continued to develop and approve pipeline of campus energy efficiency projects.

- Approved nine Engineering Assistance applications .totaling approximately $175,000 on five campuses. Project definitions, scopes of work and Partnership project applications are deliverables of the Engineering Assistance work.

- Continued to actively track and manage project implementation and incentive payment

- Training and Education (T&E) Team began planning Spring 2007 course calendar and setting 2007 T&E budgets

- Visited multiple campuses to prioritize projects and develop project applications

- Worked with IOU Due Diligence reviewers to define review guidelines for Monitoring Based Commissioning type projects

- Provided approximately 750 cumulative person-days of training in this program cycle.through 12/31/06. Held multiple training courses this quarter including the following:

  - Selecting and Contracting the Right A&E Team

  - Using LEED EB to Green Your Campus Buildings

  - Project Managers Guide to Exceeding Title 24

  - Energy Management Information System Training

  - Energy Efficient Purchasing

  - Green Buildings for Project Managers

  - Building Operators Certification Sessions

- Program Performance/Program Status:

( Program is on target

⁬ Program is exceeding expectations

⁬ Program is falling short of expectations

Program has transitioned from program design and startup activities intoeffort over the reporting period was focused on ongoing energy project development, review, approval, and implementation activities.

- Program Achievements (non-resource programs only):

- As of 12/31/06, projects have been verified and paids. We expect significant acceleration in these verified and paid totals as projects which were approved in the third and fourth quarters of 2006 are implemented and completed.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Co-sponsor booth with PIER’s Energy Efficient Campus Program for the Pacific Coast Association of Physical Plant Administrators (PCAPPA) annual conference in San Jose

- Hold UC/CSU Energy Manager’s meeting in conjunction with the California Lighting Technology Center and the UC Davis Energy Efficiency Center annual meeting

- Facilitate implementation of initial set of projects

- Continue to manage and facilitate project implementation

- Continue review and approval of project applications

- Continue to develop the project pipeline and solicit applications

- Continue to develop curriculum, schedule and hold classes, and encourage participation in Training and Education offerings

- Changes to staffing and staff responsibilities, if any

- None

- Changes to contracts, if any

- None

- Changes to contractors and contractor responsibilities, if any

- None

- Number of customer complaints received

- No complaints received.

- Revisions to program theory and logic model, if any

- None