| Program Name: | VeSM Advantage Plus |
| --- | --- |
| Program Number: | SCG3535 |
| Quarter: | Second Quarter 2007 |

- Program description

The VeSM (Value + energy Stream Mapping) Advantage Plus Program will improve manufacturing process efficiency in the hard-to-serve industrial market by up to 25%, while improving energy efficiency per unit of output up to 20%.  Each project focuses on process improvements that improve energy efficiency and productivity.

- Administrative activities

- Administrative duties such as invoicing, reporting, and tracking have been occurring regularly without any difficulty.

- Marketing activities

- California Manufactuing Technology Consulting (CMTC) has increased sales personnel  which will help create more project leads, and that will drive the potential of signing more projects throughout the program year.

- Southern California Gas Company (SCG) contract manager arranged for CMTC to explain the VeSM program to  SCG’s Account Executive (AE) all hands meeting in June 2007 followed by regional workshops on VeSM productivity techniques for the AEs. These workshops are planned to finish in early August.  The AEs attending the workshops have produced several  excellent large gas-user manufacturing company VeSM program leads.

- VeSM Process improvement workshops for potential manufacturing customers  is still being planned.  The workshop will help generate more company leads for the VeSM program.

- Program brochure final design is completed and is pending approval.

- CMTC has developed several VeSM case studies which give examples of significant energy savings resulting from VeSM productivity and quality improvements.

- CMTC is now targeting  large-energy-user manufacturing companies that would potentially  yield big energy savings with fewer  projects to make up the slow start of the VeSM program.

- CMTC exhibited at AEE conference in Long Beach in June 2007 and in the last few months has made several VeSM presentations to professional manufacturing societies in the area.

- Direct implementation activities

- Nine signed projects are currently being managed, up from 4 in the 1st quarter. .  There have been some delays on a few projects due to maximizing process improvements, an unforeseen large process equipment break down and management changes..  However, the confidence of these projects surpassing the obstacles and being completed is very high.

- Several signed projects have moved into the implementation phase in the 2nd quarter.

- There are several unsigned projects that have been either rejected due to out of state relocation, or have been put on hold due to new management.

- Program performance/program status

Program is on target

Program is exceeding expectations

Program is falling short of expectations

- Program achievements (non-resource programs only):

- None

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- Beginning to review thermal systems for customers that are large natural gas users.  Discussion with program managers have taken place in order to strategize on how to serve core and non-core customers.

- Working on a business case to present a simple way to scale up projects to harvest much larger energy savings.  This would require a contract modification in the form of an Addendum. There are at least three projects where this is possible right now and based on a renewed focus on larger energy users this new strategy would improve chances of exceeding program goals.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Continued marketing effort through trade and professional association

- Continued marketing effort at local and national conferences

- Continued effort with working with Utility field representatives

- Continued effort in partnering with other non-resource businesses to increase new business leads

- Changes to staffing and staff responsibilities, if any

- None

- Changes to contracts,

- None

- Changes to contractors and contractor responsibilities, if any

- Have expanded role for Diversified Business Enterprise subcontractor.

- Number of customer complaints received

- None

- Revisions to program theory and logic model, if any

Information about changes provided in February 1, 2006 Concept Working Draft

- Continue to review the VeSM program within the three IOUs in order to discover and capitalize on potential synergies, and also to discover any impediments that may be alleviated.

- CMTC with AESC (Alternative Energy Systems Consulting, Inc.) as our subcontractor), jointly wrote a refereed technical paper that was accepted for ACEEE 2007 Summer Energy Efficiency Conference in New York.  Comments on this paper will provide useful information to our project manager on how to strengthen the administration and implementation of this program which will optimize the results of a future EM&V study.